# Scope of Work: Web-Based POS, Inventory & Procurement Management System

Prepared by: FZ LLC
Client Representative: Martin Zubeldia
Requirement Discussion: 24 August 2026
Document Purpose: Scope Confirmation & MVP Planning

# 1. Project Overview

We need a simple, customized, web-based POS, Inventory and Procurement Management System. The objective is to avoid unnecessary functionality found in existing POS platforms and provide a streamlined solution focused on sales, inventory consumption, procurement, production/recipes, stock transfers and accurate profitability reporting.

We need the system to consist primarily of two interconnected operational modules: Point of Sale (POS) and Inventory & Procurement. Sales made through the POS will automatically affect the corresponding inventory at the relevant location.

# 2. Point of Sale (POS) Module

We need the POS to provide a simple interface for processing customer orders:

• Menu-based POS interface for punching customer orders.

• Products/items and applicable modifiers.

• Each menu item and modifier linked to corresponding inventory ingredients/items.

• Automatic inventory deduction upon sale.

• Location-based sales and stock deduction.

• Capacity to issue invoices as tickets or as A4 invoices with a proper tax invoice template, including mandatory fields for VAT and the full company name.

• Capacity to issue quotations directly from the back office.

• For B2C invoices, minimum CRM capability supporting name, phone, and address as non-mandatory fields.

• Different sales/order channels recorded for profitability calculations.

We need a focused POS rather than a large CRM or marketing platform.

# 3. Inventory Management

• Item and ingredient master.

• Current stock quantity and location-wise inventory.

• Automatic stock deduction from sales.

• Automatic stock addition upon receiving purchases.

• Authorized manual inventory adjustments.

• Low-stock identification/alerts.

• Stock movement/history.

• Inventory transfers between locations.

• Tracking of received, produced and transferred inventory.

# 4. Recipe, Sub-Recipe & Production Management

We need the system to support inventory conversion rather than treating every inventory item only as a purchased finished product.

• Example workflow: Raw Ingredients -> Sub-Recipe -> Intermediate Product -> Final Product

• Define raw materials and ingredients.

• Create recipes and sub-recipes.

• Support multiple recipe/production layers.

• Convert raw materials into produced inventory.

• Automatically deduct ingredients consumed during production.

• Add produced quantity to inventory.

• Link final POS products with recipes/sub-recipes.

• Maintain quantities for both purchased and internally produced items.

# 5. Supplier & Procurement Management

## 5.1 Supplier Management

• Supplier master/profile and contact information.

• Items associated with each supplier.

• Supplier purchase history.

## 5.2 Purchase Order Workflow

Select Location -> Select Supplier -> Select Items -> Create PO -> Send PO -> Receive Goods -> Update Inventory

• Create purchase orders by location and supplier.

• Select required items and quantities.

• Generate a purchase order and send it to the supplier by email.

• Maintain PO status.

• Receive goods against a purchase order.

• Update stock after goods receipt.

• AI-assisted purchase order automation where you can specify target production amounts for the week, and the AI suggests what and what to order based on existing inventory and recipes.

# 6. OCR-Based Goods Receiving

To reduce manual data entry during receiving, we need the system to incorporate OCR-assisted document/item receiving.

Upload/Scan Receiving Document -> OCR Extraction -> User Review -> Correction if Required -> Confirm Receipt -> Update Inventory

• Upload an image/document when receiving stock.

• Extract relevant information through OCR.

• Present extracted information for verification.

• Allow manual corrections before confirmation.

• Confirm received quantities and update inventory.

# 7. Multi-Location Management

• Location-specific inventory and POS transactions.

• Purchase orders and goods receiving by location.

• Stock transfers between locations.

• Sales and inventory reporting by location.

• Automatic deduction from the location where the sale occurs.

# 8. Sales Channel & Net Profitability Reporting

We need a key customized requirement to calculate actual profitability according to the sales channel rather than simply calculating Selling Price - Product Cost.

• Example: Deliveroo Net Profit = Selling Price - Product Cost - Deliveroo Commission

• Example: WhatsApp/Direct Net Profit = Selling Price - Product Cost - Applicable Channel/Payment Commission

We need the system to allow applicable commission percentages/costs to be associated with different sales channels and use these costs when calculating profitability.

# 9. Dashboard & Reports

Reporting will intentionally remain simple and operationally focused.

• Daily and monthly revenue.

• Sales by location and sales channel.

• Product/item sales and most sold items.

• Most consumed items inventory report.

• Modifier most sold report.

• Inventory/stock position and low-stock items.

• Purchase/receiving history and stock transfer history.

• Product cost and channel commissions.

• Net profit after product cost and applicable commission.

Final report formats and exact KPIs will be confirmed during the MVP review.

# 10. User & Access Management

We need the application to include secure user authentication and basic role-based access. Indicative roles may include Administrator, POS/User, Inventory/Procurement User, and Management/Reporting User. Final permissions will be confirmed during the MVP stage.

# 11. Proposed System Workflow

• Procurement: Low Stock / Requirement -> Purchase Order -> Supplier -> Goods Received -> OCR Verification -> Inventory Updated

• Production: Raw Materials -> Recipe/Sub-Recipe Production -> Raw Stock Deducted -> Produced Stock Added

• Sales: POS Order -> Product/Modifier Selected -> Sale Completed -> Relevant Ingredients/Inventory Deducted

• Profitability: Sale -> Identify Sales Channel -> Deduct Product Cost -> Deduct Channel Commission -> Calculate Net Profit

• Stock Transfer: Source Location -> Destination Location -> Items/Quantity -> Transfer -> Update Both Locations